# Agile Kick-Off Checklist

This checklist provides a list of items for consideration during the inception/discovery phase of a project. It is intended as a guide to help you consider your readiness to begin your first sprint.

This should not be seen as an exhaustive list – what is needed will vary for each project. Neither should it be seen as a list of mandatory items that must be completed before starting – projects will always start with a level of uncertainty, and the initial focus should be on determining the minimum set of what is required for work to start.

| Agile / Scrum Knowledge |  | Comments/Details |
| --- | --- | --- |
| - Overview provided for team |  | The need for this will depend on the experience of the team. Could also run a short 1 week sprint for the team to familiarise them with the Agile rituals (but ensure purpose is clear). |
| - Any training identified |  | e.g. team participation in Agile training and/or tools like Trello. Ideally, all team members should have gone through training. The “Agile Crash Course: Agile Project Management; Agile Delivery” is recommended. |
| - Any coaching /support requirements identified |  | This could also include joining other project’s scrum activities, or having more experienced representatives from other teams join yours |

| Team Work Practices |  | Comments/Details |
| --- | --- | --- |
| - Team Roles defined (Scrum Master, Product Owner, etc.) |  | Confirm who is fulfilling each role, and identify anyone assisting them or acting as a proxy. For experienced teams, the scrum master role could be rotated. |
| - Confirm Sprint duration and timing |  | Sprints are usually 2 weeks. Consider starting sprints during the week rather than running them Mon – Fri, but work out what is best for you and your team. Each work environment is different. |
| - Daily stand-up time and location |  | Find a suitable time and location that works for everyone. |
| - Team location |  | Ensure suitable accommodation for team (co-locate if possible), ideally with wall space for the scrum board, post-its, etc. Determine how will you manage team communications and interactions if everyone is not co-located. |
| - Team values and expectations |  | The team should determine what they expect from each other – e.g. working hours, participation in stand-ups, open and effective communication, shared responsibility, identifying failure. |
| - Definition of Ready and Definition of Done |  | Project specific definitions of when a story is ready to go into a sprint, and when it is done. Make sure everyone agrees on how this will be managed. It could be as simple as everyone agreeing a user story is ready to go into a sprint and everyone agreeing a user story is complete after team discussion or testing results. |

| Product/Project Vision |  | Comments/Details |
| --- | --- | --- |
| - Overall vision & goals clearly defined |  | Could be captured in a number of ways for example: - Elevator pitch, In/Out of scope list etc |
| - Minimum Viable Product identified |  | Identify the minimum that can be included in a first release, that will deliver some customer value and provide feedback |
| - Priorities/Trade-offs defined |  | Confirm what is most important for this project - scope, quality, cost or schedule |
| - Key risks, constraints and dependencies identified |  | What could make the project fail? Identify early on, mitigate or eliminate where possible. |
| - Key stakeholders mapped |  | Determine who the key players are, and what their level of interest/involvement is |

| Solution, Tools & Technology |  | Comments/Details |
| --- | --- | --- |
| - High-level solution architecture defined |  | Ensure any key decisions around the solution architecture and technologies to be used are made and agreed on |
| - Path to production |  | Do processes and data need to be migrated from old systems to the new one? Are migrations through different environments required? |
| - Infrastructure/environments |  | Are all the necessary environments identified and available for development, testing, training etc? |
| - Development tools |  | All development tools are available and configured |
| - Scrum tools |  | Are you using a physical Kanban board, digital Kanban board (e.g. Trello) or a combination? Have these been setup/configured and does the team know how to use them? |
| - Test tools |  | Any test tools are available and configured (e.g. Jira Capture, unit test frameworks) |
| - Team communication tools |  | Any team collaboration tools are setup (Phone/Video Conferencing, Skype, Slack,Trello, Teams, etc.) |
| - Individual Equipment |  | All team members have necessary equipment (phones, computers, network access etc) |

| Initial Backlog |  | Comments/Details |
| --- | --- | --- |
| - Key Features/functions identified |  | Identify key features and functions of the product |
| - Initial backlog of stories ready for development |  | Use above to create an initial list of stories for development. Prioritise and estimate story points for each user story |
| - Agile plan/schedule |  | Develop an initial rough plan/schedule for the work that can be refined as it progresses |

| Socialisation |  | Comments/Details |
| --- | --- | --- |
| - Initial communications |  | Send out any initial project communications to begin engaging stakeholders |
| - Kick-off meeting to engage stakeholders |  | Hold a kick-off meeting with the wider stakeholder group (Business and Management, Operations and Support groups etc) to socialise vision and high-level plans |