Agile: Retrospective

What went well?

- Great teamwork and collaboration.

- Effective communication.

- The team worked in parallel on multiple tasks and finished all of them.

- Management authorized additional resources for the project.

- Good collaboration with other teams.

What didn’t?

- Several unplanned issues came up in UAT.

- Testing took longer than anticipated.

- BAU (Business As Usual) got in the way of project work.

What could we do differently?

- Automate testing to reduce cycle time.

- Define additional resources for the project or handover BAU (if possible).